PROJECT PLAN DOCUMENT
(Due: 7th September, 2017)

Project number	SSAD56
Project Title	VLABS Lab Authoring Project
Document	Project Plan
Creation date	September 7, 2017
Created By	Shovan Swain
Client	Lalit Mohan

# Brief problem statement
Vlabs is a website which supplies Virtual Labs for a variety of topics. It is made mainly for low resource colleges and institutions. The project provides users with a hands-on virtual lab experience in the comfort of their own seats.
The project mainly deals with the Chemical Sciences Lab being developed by IIIT Hyderabad, specifically the Colloid and Surface Chemistry Experiment.
The goal of the project is to provide users with a interactive experiment based on Colloid and Surface Chemistry through which they can get a clear understanding of the concept while getting the experience of being in the lab itself.
# Team Members
Aanshul Sadaria – Documentation
Krutam Hathi – Conceptual Part
Shovan Swain –Experiment Part and Point of contact with client.
# Team Communication
- GitHub
- Meetings ( Once every week)
- Informally via Whatsapp

# Development Environment
Programming Languages :
JavaScript, HTML, CSS.
Documentation Languages:
Markdown
Collaboration Tools:
Git
Editors:
Atom, Sublime

# Milestone Schedule
Milestone	Due Date	Release	Deliverable?
Create draft requirements	28/08/17	R1	No
Finalize requirements	14/9/17	R1	Yes
Finalize design document	1/10/17	R1
Set up a Virtual Lab environment along with a test experiment.	4/10/17	R1	Yes
Develop a conceptual part for the same experiment.	14/10/17	R1	Yes
Fine tune the experiment. Add functionalities.	14/11/17	R2	Yes
Develop a quiz that the user can take during the experiment.	14/11/17	R2	Yes